## Slide 1: Benefit-Cost Ratio Analysis
Presented By: Nabin Dahal

## Slide 2: What Is a Cost-Benefit Analysis?
Process that’s used to estimate the costs and benefits of projects or investments to determine their profitability for an organization
A versatile method that’s often used for business administration, project management and public policy decisions
A decision making device for evaluating activities that are not priced by the market

## Slide 3: Purpose of Cost Benefit Analysis
Resource Allocation
Decision Support
Transparency
Risk Assessment
Project Prioritization
Accounting for Time
Sustainability

## Slide 4: Types of Cost
Direct Cost
Indirect Cost
Tangible Cost
Developmental Cost
Setup Cost
Operational Cost

## Slide 5: Types of Benefits
Direct Benefits
Assessable Indirect Benefits
Intangible Benefits
Total Benefits
Net Benefits

## Slide 6: Steps of Cost-Benefit Analysis
Determining Projects Benefits: Tangible and Non tangible Benefits
Determining Projects Cost: One time cost, Recurring Cost, Total Cost

## Slide 7: Cost- Benefit Evaluation Techniques
Net Profit
Pay Back Period
Return on Investment
Net Present Value(NPV)
Internal Rate of Return

## Slide 8: Cost-Benefit Analysis Formula
Cost-Benefit Ratio= Sum of Present Value Benefits / Sum of Present Value Costs
If CBR value > 1 : CBR is positive, which means the project will generate financial benefits for organization or company.
If CBR< 1: CBR is negative, project is not good investment , cost exceeds the benefits.

## Slide 9: Cost Benefit Evaluation using Net profit
Calculate Total Profit.
Subtract Expenditure during the years.
Now the final answer is how the project has gain profit or the loss is shown.
Year | Project A
0​ | -1000​
1​ | 3000​
2​ | 2500​
3​ | 4000​
4​ | 5000​
Total | 14500
Expenditure | 5000
Total Net profit | 9500

## Slide 10: Cost Benefit Evaluation using Payback Period
Payback Period is the time a company or project start gaining the profit after recovered initial amount.
PBP(A) =2 years
PBP(B) = 4 Years
PBP(C) = 3 Years
Year​ | Project A​ | Project B​ | Project C​
0​ | -8000​ | -8000​ | -10000​
1​ | 4000​ | 1000​ | 2000​
2​ | 4000​ | 2000​ | 2000​
3​ | 2000​ | 4000​ | 6000​
4​ | 1000​ | 3000​ | 2000​
5​ | 500​ | 9000​ | 2000​
6​ | 500​ | -6000​ | 2000​
Net Profit | 4000 | 5000 | 6000

## Slide 11: Cost Benefit Evaluation using Return On Investment
Known as Accounting Rate of Return(ARR)
Given by formula : ROI=(Average Annual Profit /Total Investment) *100
ROI(A)=((4000/6)/8000)*100 =8.33%
ROI(B)=5.95%
ROI(C) =10%
Year​ | Project A​ | Project B​ | Project C​
0​ | -8000​ | -8000​ | -10000​
1​ | 4000​ | 1000​ | 2000​
2​ | 4000​ | 2000​ | 2000​
3​ | 2000​ | 4000​ | 6000​
4​ | 1000​ | 3000​ | 2000​
5​ | 500​ | 9000​ | 2000​
6​ | 500​ | -6000​ | 2000​
Net Profit | 4000 | 5000 | 6000

## Slide 12: Cost Benefit Evaluation using Net Present Value
Present Value is the current value of dollar at any time in future.
Present Value is given by : PVn = Y /(1+i)n
Where Y is the present value in n years i is discount rate.
Discount rate is given by: 1/(1+i)^n
Net Present value is given by adding all the PV values.
NPV(B)= 1817.2
NPV(C) =1070
Year | Project (A) | Discount factor(8%) | Discounted Cash Flow
0 | -8000 | 1.00 | -8000
1 | 4000 | 0.92 | 3703.6
2 | 4000 | 0.85 | 3429.2
3 | 2000 | 0.79 | 1587.6
4 | 1000 | 0.73 | 735
5 | 500 | 0.68 | 340.3
6 | 500 | 0.63 | 315.1
Net profit | 4000 | NPV | 2110.8

## Slide 13: Any Queries????

## Slide 14: Thank You